## Slide 1: SNOMED CT in General Practice (England)
Denise Downs
Principal Terminology Implementation Specialist

## Slide 2: Bio: Denise Downs
Terminology
10+ years in UK terminology service
Role: Education and Training, work with suppliers to support implementations, work with professional bodies
Career
Worked in ICT all career
Lecturer in Software Engineering
Delivered national and international ICT projects
Director of Research and Knowledge Transfer at University of Huddersfield

## Slide 3: Agenda
Background
Landscape
Approach
Training
Lessons learnt
Housekeeping
Communication key
SNAP Updates
Resources
In 2016 we began the journey of migrating GP systems to SNOMED CT …

## Slide 4: Background
Landscape
All GP systems under national contract
4 main EPR suppliers, number of subsidiary suppliers
DHSC mandate for SNOMED CT
Secondary care EPR systems use SNOMED CT (where implemented)
Interoperability across the NHS could only be via SNOMED CT
Existing terminologies
Read v2 and CTV3 in use
1 supplier on CTV3, 3 on Read
GP to GP transfer meant some codes degraded to text
3 suppliers already moved terminologies twice before
National specifications in Read/CTV3
Nationally publish maps from Read v2 to CTV3 and CTV3 to Read v2

## Slide 5: Approach
Small central project to drive change and undertake knowledge transfer
Organisations and services impacted had to lead their changes
  Examples: National GP payment system, Public health
Training and support via workshops and 1:1 all provided free
National project worked with GP suppliers to address issues as arose
Expert reference group provided by BMA and RCGP
Professional bodies fully supported; would call suppliers to account

## Slide 6: Requirements
Users have to be able to enter SNOMED CT terms
Data exchange between systems must use SNOMED CT for clinical data
Specifications in SNOMED CT can be processed by the system
Data can be extracted in SNOMED CT

## Slide 7: Workstreams
Communications & Training
Worked closely with the GP contracting organisation (NHSE) – and seen to
Insisted on a SNOMED lead
On-line presentations for end users, short and precise, offered weekly
Face-face Workshops for those manipulating data
Worked with suppliers to provide Approach to transition for end users
SNAP update – monthly newsletter on progress
Assurance
We assured the GP system solutions
Light weight, evidence based
Spilt into functional ‘bundles’, evidence required provided to suppliers.
As issues arose, approach resolved collaboratively between NHSD, suppliers and GP expert reference group
First of type testing done with GP practices

## Slide 8: Resources
Mapping tables: Read v2 to SNOMED CT, CTV3 to SNOMED CT
All presentations recorded, slides provided under Open License
Checklists for regional SNOMED Leads
Presentations for:
  End users
  Those writing queries
  Those managing data warehouses
Fact Sheets, Guides, leaflets …

## Slide 9: Challenges
Impacted QOF – the payment mechanism to GPs. Significant work for this team. Due to supplier delays, QOF implemented before systems changed.
Mapping tables – significant QA undertaken, small number of errors found and required suppliers to correct
SNOMED substantially larger than existing terminologies and required redevelopment of some approaches
Training done well ahead, delays meant some people did training more than once

## Slide 10: Lessons learnt
Could illustrate SNOMED would resolve some of their current issues
Not possible to automatically convert existing decision support/queries
Current Housekeeping in organisations was poor:
  Often had no details of searches running or when last reviewed
  Did not check or review after a terminology update
  Found errors in existing queries
Took substantially longer than suppliers estimated
Professional Body involvement was critical
Resolving issues collaboratively reduced individual organisation risk

## Slide 11: Example Functionality
National
eRefferrals
ePrescribing
Summary Care record
Quality Outcomes Framework – payment
National extractions for population monitoring
Local
Drug contraindications
Local searches
Local business rules – e.g. alert to possible sepsis

## Slide 12: COVID
Shielded patient list defined using SNOMED CT
Regional population monitoring pulled data from various sources, benefited from SNOMED
Locally clinical staff keen to ensure recording correctly in SNOMED
Professional guidance given to all sectors (mental health, GP, secondary care)
Monthly releases of SNOMED to provide COVID specific terms
Lab test results for COVID tests went from labs to GP systems via central point with data converted to SNOMED

## Slide 13: Questions